# ViewProof: Evidence-First Design Thinking Process

Version 1.1 — October 2026 — Build-ready update. Stack: Next.js + Neon Postgres + Netlify + WhatsApp Cloud API (free tier) + PWA + APK wrapper. Previous v1.0 preserved; new §§13–17 added. Core principle unchanged.

# Purpose

Design and validate ViewProof: a WhatsApp-first system that helps property agencies make listings, viewings, and agent accountability clearer for buyers and owners.

This is not a title-verification platform, a property marketplace, or an autonomous AI agent. It is a workflow that records what an agency knows, shows the buyer the evidence status clearly, and makes each viewing accountable.

Core principle: Never make the system sound more certain than its evidence.

# 1. Define the problem precisely

## Buyer problems

They cannot easily tell whether a listing is current.

They may not know whether the agent is accountable to a real agency.

They waste time on mismatched, unavailable, or unclear listings (transport fare lost in Lagos/Abuja traffic).

They may be pressured to pay before seeing a property.

They have no simple record of what was promised before a viewing.

## Agency-owner problems

Listings become stale without anyone noticing.

Agents may use personal WhatsApp accounts and keep lead activity invisible (commission leakage).

Owners cannot easily see booked, attended, cancelled, and missed viewings.

Buyers lose trust when listing facts conflict or change.

Staff spend time answering repeated questions and coordinating appointments.

## The design opportunity

Create a simple “proof layer” around a real property viewing:

Listing facts → evidence status → buyer booking → named agent → mutual check-in → viewing receipt

The system earns trust by showing the status of information, not by pretending to guarantee every fact.

# 2. Frame the product hypothesis

Main hypothesis: Professional agencies will pay for a lightweight system that keeps listings current, makes viewings easier to book, and gives owners a reliable record of agent activity.

## Buyer hypothesis

Property seekers will prefer a booking experience that clearly states:

who the agency and assigned agent are;

when the listing was last refreshed (exact date);

what has and has not been confirmed;

how the viewing works;

how to report a mismatch.

## AI hypothesis

AI increases usability when it extracts and explains information from approved records, but damages trust when it invents, assumes, or labels a property as verified without sufficient evidence.

## Willingness-to-pay hypothesis (new v1.1)

Owners will pay per active Viewing Card + per completed viewing with receipt (not per seat) if no-show rate drops and stale embarrassment stops.

Free tier: 5 active cards. Paid tiers keyed to completed viewings, not logins.

Pilot must ask for money in week 3, not week 8.

# 3. Establish non-negotiable truth rules

Every product decision — including PWA/APK and AI — must pass these rules.

A property fact must originate from a structured agency record or an approved evidence item.

Missing information stays missing. AI may request it; it may not fill it in.

“Verified” is never a generic badge. Every status must state what was checked, by whom, and when.

The product must never claim title, ownership, legality, or property condition unless a properly qualified process has actually established it.

A buyer can see the date a listing was last confirmed active (exact date, never “recently”).

A human handles disputes, legal questions, title questions, refunds, and conflicting evidence.

The agency owns its customer and viewing records; agents cannot silently remove or alter the audit trail.

Collect only data needed to arrange, conduct, and document a viewing (NDPR data minimisation).

# 4. Design the evidence model before designing AI

A listing is not “verified” or “unverified.” It has an evidence profile. This model prevents misleading language and gives buyers a reason to trust what the product says.

| Status | Meaning | What the system may say |
| --- | --- | --- |
| Agency identity checked | Operating agency and responsible contact were reviewed | “This viewing is hosted by [Agency].” |
| Agent assigned | A named person is accountable for this viewing | “Your assigned viewing host is [Name].” |
| Listing refreshed | Agency reconfirmed listing on a recorded date | “The agency last confirmed this listing on [Date].” |
| Access evidence submitted | Agency submitted evidence it can host the viewing (key/photo/letter ref) | “The agency has submitted access evidence for this viewing.” |
| Needs review | Fact missing, conflicting, expired, or user-reported | “This detail is being confirmed by the agency.” |
| Title not checked | Formal title due diligence not completed | “ViewProof has not verified title or ownership.” |

# 5. Map the user journey

## Buyer journey

Receives Viewing Card via WhatsApp/Instagram/agency link.

Sees facts, evidence status, last-refresh date, agency, slots.

Completes pre-qualification (budget, area, move-date) then selects free slot.

Receives WhatsApp Viewing Pass with code + safety guidance.

Mutual OTP check-in at venue.

Receives Viewing Receipt; can report mismatch.

## Agent journey (PWA/APK-optimised)

Receives booking alert via WhatsApp + PWA push.

Confirms or proposes alternative slot (1-tap).

Opens booking on phone (large text, offline-tolerant).

Enters buyer 6-digit code; system records check-in time.

Records outcome only: attended / cancelled / unavailable / mismatch / follow-up.

## Owner journey

Sees Active / Stale-paused / Needs-review listings.

Sees bookings, attendance, no-shows, complaints + per-agent scorecard.

Reviews mismatches weekly.

Receives weekly WhatsApp + email operational report.

# 6. Use AI only where it is bounded

## Appropriate AI jobs

Extract facts from voice note / form / description into draft fields (Hausa/Yoruba/Igbo/Pidgin ok).

Detect missing required fields before publish.

Compare versions to flag changed price/area/availability.

Summarise buyer questions for agent.

Explain Viewing Card in simple polite Nigerian English.

Classify complaint for human review.

Flag duplicates/conflicts as “needs review.”

## Prohibited AI jobs

Inventing price, address, availability, service charge, amenities, agent identity.

Declaring property genuine/legal/safe/title-verified.

Making fraud accusations.

Deciding payment/refund/dispute outcomes.

Hiding uncertainty with confident language.

Sending answers outside the approved listing record.

## Required AI response pattern

Fact exists: “The agency last refreshed this listing on [date]. The listed rent is [amount].”

Fact absent: “I do not have a confirmed answer for that yet. I have asked the assigned agency to confirm it.”

# 7. Prototype the smallest useful version

Build only these (now includes PWA shell):

Agency + agent profiles

CSV/form listing upload + approval

Public Viewing Card (mobile web + PWA)

WhatsApp booking/confirm/reminder via Cloud API free tier

OTP check-in + receipt

Spreadsheet-style weekly report

Do not build initially: marketplace; automated title verification; buyer payment collection; full CRM; recommendations; public AI chatbot; complex dashboard; separate native iOS app (APK is a wrapper, see §16).

# 8. Validate with real behaviour, not opinions

## Discovery interviews

Agency owners; active agents; recent tenants/buyers; managers/landlords where relevant.

Ask for recent examples:

“Show me the last listing that went stale.”

“What happened in the last disputed viewing?”

“How do you currently know an agent attended?”

“What do buyers repeatedly ask before accepting?”

“What would make you refuse to place a listing here?”

## Concierge pilot (3 agencies, 4 weeks)

Onboard small real inventory;

Create Viewing Cards manually;

Manage bookings through WhatsApp;

Document outcomes;

Review mismatches with owner weekly; ask for payment in week 3.

## Pilot decision questions

Will they place real current listings?

Assign identifiable agents?

Let owner see attendance/outcomes?

Renew or pay after seeing results? If they reject transparency around freshness/attendance, the core customer may be wrong — re-target to developers/property managers with managed stock.

# 9. Measure operational truth

Track only directly observable measures. No conversion/fraud/revenue claims until pilot baselines them.

| Measure | Why it matters | Pilot target (v1.1) |
| --- | --- | --- |
| Listings refreshed on schedule | Inventory quality | ≥80% |
| Stale auto-paused | Exposes hidden problems | 100% of expired paused |
| Viewing requests | Buyer interest | baseline |
| Confirmed → attended rate | Booking effectiveness | ≥60% attended |
| Buyer-reported mismatches | Trust/accuracy | <10% |
| Agent response time | Adoption | median <15 min |
| Owner report opens | Retention | ≥3 of 4 weeks |
| Time fact-change → update | Reliability | median <24h |
| Wasted trips avoided | Buyer value | qualitative + count |

# 10. Privacy and safety by design

Collect minimum; privacy notice at booking;

Define retention (bookings 24 months, then anonymise; media 12 months) and deletion on request;

Role-based access (owner/agent/reviewer);

Immutable audit history for listing/booking/outcome changes;

Simple correct/delete route; agency DPA terms;

Seek Nigerian NDPR legal guidance before compliance claims; exact address hidden until agency release point.

# 11. Product success definition

Owner: “I can see which listings are current, who hosts viewings, what buyers were shown, and where to fix trust.”

Buyer: “I know who I meet, what this is based on, what is not checked, and how to report.”

# 12. The final product principle

Do not sell “AI verification.” Sell accountable property viewings. AI makes workflow faster; evidence, dates, named responsibility, and human review make it trustworthy.

# 13. v1.1 Innovations for paying customers (new)

Stale = unbookable: expired listings auto-pause booking; WhatsApp nudge “3 paused, 11 requests blocked.”

Agent scorecard: assigned → confirmed → attended → mismatch → response time; commission-protection lead log.

Buyer pre-qualification: budget/area/move-date before slot confirm; buyer reliability pass for repeat attenders.

Timestamped media rule: Active requires photo/video <30 days old; shows “photographed on [date]” — not title proof.

Value pricing: free 5 cards; Growth per active card + per completed receipt; Pro adds mediation + exports.

Day-of ops: 1-tap “Running late” ETA, offline-tolerant OTP+QR, big-text sunlight mode.

# 14. Risks and mitigations (new)

| Risk | Mitigation in build |
| --- | --- |
| Agencies profit from opacity | Target managed-stock owners first; scorecard framed as commission protection |
| OTP forwarding fraud | Code + time window + agent-device log + anomaly flag; QR fallback |
| WhatsApp template rejection/cost | Use free-tier utility templates; manual fallback links; keep messages transactional |
| Refresh fatigue | 1-tap reconfirm via WhatsApp; auto-pause creates urgency |
| Low-end devices/data | PWA <200KB critical path; image compression; offline cache cards |

# 15. Pilot exit criteria — quantified (new)

≥80% listings refreshed on schedule by week 4;

≥60% confirmed → attended;

Owner opens ≥3 weekly reports;

≥1 of 3 agencies pre-pays or signs paid pilot; else pivot segment.

# 16. App shape: Web + PWA + APK (new)

One Next.js codebase on Netlify: public web cards (SEO), owner dashboard, agent check-in.

PWA (primary mobile): installable manifest, offline card/receipt cache, push for booking alerts.

APK (secondary): Capacitor/TWA wrapper of the same PWA for agencies that insist on “an app” — no separate native logic; same API; Play-side distribution.

No separate iOS native in MVP; iOS uses PWA.

# 17. Stack decision (new)

Next.js App Router on Netlify (free tier to start).

Neon Postgres + Prisma (or Drizzle); object storage for images.

NextAuth OTP / WhatsApp OTP for agents; no-buyer-account booking.

WhatsApp Cloud API free tier: utility + auth templates; webhooks to /api/whatsapp.

PWA via next-pwa; APK via Capacitor wrapper in Phase 3.

End of v1.1. Next: PRD §8–13 and Design System tokens implement this thinking.